MINOR PROJECT

PROGRESS REPORT

For

AI-Based Sports Platform for Analysis and Ranking

Reporting Period: January 2026 – March 2026

Report Date: March 2026

Submitted By

| Specialization/Batch | SAP ID | Name |
| --- | --- | --- |
| AIML/7 | 500124397 | Shashank Dimri |
| AIML/7 | 500119770 | Ujjawal Gupta |
| AIML/7 | 500126591 | Arsh Rathi |
| AIML/8 | 500123193 | Aayush Piplani |

AI Cluster

School of Computer Science

UNIVERSITY OF PETROLEUM & ENERGY STUDIES,

DEHRADUN – 248007. Uttarakhand

Project Mentor: Ms. Swati Rastogi

TABLE OF CONTENTS

| No. | Topic | Page |
| --- | --- | --- |
| 1. | Executive Summary |  |
| 2. | Project Overview |  |
| 3. | Overall Progress Summary |  |
| 4. | Detailed Work Completed |  |
|  | 4.1 Problem Identification and Research |  |
|  | 4.2 Literature Review |  |
|  | 4.3 Synopsis Report |  |
|  | 4.4 Software Requirements Specification (SRS) |  |
|  | 4.5 Phase 2 Presentation (Working Model) |  |
|  | 4.6 Frontend Development |  |
|  | 4.7 AI Working Model – Pose Detection Core |  |
| 5. | Development Timeline and Milestone Status |  |
| 6. | Technical Architecture Implemented |  |
| 7. | Test Results and Outcomes |  |
| 8. | Challenges Encountered |  |
| 9. | Pending Work and Next Steps |  |
| 10. | Conclusion |  |
|  | References |  |

1. EXECUTIVE SUMMARY

This Progress Report documents the work completed by the project team on the Minor Project titled 'AI-Based Sports Platform for Analysis and Ranking' at the School of Computer Science, University of Petroleum & Energy Studies (UPES), Dehradun, under the mentorship of Ms. Swati Rastogi.

The project, which directly responds to Smart India Hackathon 2025 Problem Statement 25073 issued by the Sports Authority of India (SAI), aims to democratize sports talent assessment in India by enabling remote, AI-powered fitness evaluation using only a smartphone camera. The solution leverages MediaPipe pose estimation, TensorFlow.js, React.js, Python Flask, and MongoDB.

As of March 2026, the project has successfully completed Month 1 and is approximately 70% through Month 2 of the three-month development timeline. The following major milestones have been achieved:

- Problem identification and research based on SAI's SIH 2025 Problem Statement 25073 completed.

- Full literature review conducted covering MediaPipe, TensorFlow.js, OpenCV, and exercise recognition systems.

- Synopsis Report (Minor Project) formally submitted and accepted.

- Software Requirements Specification (SRS) document drafted and completed in full.

- Phase 2 Presentation prepared and submitted with working model demonstration.

- React.js frontend developed with exercise selection dashboard, video recording screen, and performance dashboard.

- Core AI working model implemented: MediaPipe pose detection pipeline operational for Push-ups, Sit-ups, and Vertical Jump with automated rep counting and posture scoring.

- Test cases executed (TC-01 through TC-06) with comparative results demonstrating AI superiority over manual evaluation.

The remaining work includes anti-cheating mechanisms, shuttle run and endurance run AI modules, full Flask–MongoDB backend integration, the SAI official dashboard, and production deployment — targeted for completion by May 2026.

2. PROJECT OVERVIEW

Table 1: Project Identification Details

| Project Title | AI-Based Sports Platform for Analysis and Ranking |
| --- | --- |
| Project Type | Minor Project – School of Computer Science, UPES |
| Problem Source | Smart India Hackathon 2025 – Problem Statement 25073, Sports Authority of India |
| Project Mentor | Ms. Swati Rastogi, School of Computer Science, UPES Dehradun |
| Team Members | Shashank Dimri (AIML/7 – SAP: 500124397) Ujjawal Gupta (AIML/7 – SAP: 500119770) Arsh Rathi (AIML/7 – SAP: 500126591) Aayush Piplani (AIML/8 – SAP: 500123193) |
| Start Date | January 2026 |
| Planned End Date | May 2026 |
| Reporting Period | January 2026 – March 2026 |
| Overall Status | IN PROGRESS – Month 2 (AI Integration Phase) approximately 70% complete |

The platform is an AI-powered Progressive Web Application (PWA) that enables remote, standardized sports talent assessment for rural and semi-urban Indian athletes. Athletes use a smartphone camera to record SAI-standard fitness test videos; MediaPipe pose estimation and joint angle analysis then automatically count repetitions, score performance, and generate percentile rankings against SAI benchmark data. A secure dashboard allows SAI officials to review submissions, discover talent, and export reports.

3. OVERALL PROGRESS SUMMARY

Table 2: Project Milestone Status

| Milestone | Scope / Details | % Complete | Status | Timeline |
| --- | --- | --- | --- | --- |
| Problem Statement Analysis | Research, SAI protocols, SIH 2025 review | 100% | COMPLETED | Jan 2026 |
| Literature Review | MediaPipe, TensorFlow.js, OpenCV, exercise recognition | 100% | COMPLETED | Jan 2026 |
| Synopsis Report | Full synopsis with abstract, methodology, references | 100% | COMPLETED | Jan 2026 |
| SRS Document | Full SRS: all 5 sections + 3 appendices | 100% | COMPLETED | Feb 2026 |
| Phase 2 Presentation | Working model PPT with results and test cases | 100% | COMPLETED | Feb 2026 |
| Frontend Development | React.js UI: recording screen, dashboard, exercise UI | 85% | IN PROGRESS | Feb–Mar 2026 |
| AI Core – Pose Detection | Push-ups, Sit-ups, Vertical Jump (MediaPipe pipeline) | 75% | IN PROGRESS | Feb–Mar 2026 |
| Backend API (Flask + MongoDB) | Auth, submissions, analysis endpoints | 30% | IN PROGRESS | Mar 2026 |
| Anti-Cheating Mechanisms | Metadata validation, pose consistency checks | 0% | NOT STARTED | Month 3 |
| Shuttle Run + Endurance Run AI | Line detection, time tracking, pace analysis | 0% | NOT STARTED | Month 3 |
| SAI Official Dashboard | Submission review, heat maps, export | 0% | NOT STARTED | Month 3 |
| System Integration & Testing | End-to-end testing, 100-user load test | 0% | NOT STARTED | Month 3 |
| Production Deployment | Docker, Nginx, cloud deploy, security audit | 0% | NOT STARTED | Month 3 |

Overall project completion as of March 2026 is approximately 55–60%. All Month 1 deliverables are fully complete. Month 2 core deliverables (frontend, AI pose detection core, and basic backend) are in progress with the AI analysis pipeline for three of five exercises working and validated.

4. DETAILED WORK COMPLETED

4.1 Problem Identification and Research

The team conducted an in-depth analysis of Smart India Hackathon 2025 Problem Statement 25073, issued by the Sports Authority of India under the Ministry of Education. The problem statement calls for an AI-based solution to enable remote sports talent assessment and ranking, replacing the need for athletes to physically travel to SAI testing centers.

Key findings from the research phase:

- India has over 400 million youth, but SAI can conduct only tens of thousands of in-person assessments annually due to infrastructure constraints.

- Testing centers are concentrated in approximately 50 cities, leaving rural athletes in all 740 districts inaccessible to formal evaluation.

- Per-athlete in-person assessment cost is estimated at ₹500–₹2,000 per evaluation; the proposed AI platform targets a 95% reduction to under ₹25 per athlete.

- Five SAI-standard fitness tests were identified as the core assessment modules: push-ups, sit-ups, vertical jump, shuttle run, and endurance run.

- Subjective bias in manual evaluation was identified as a secondary problem that AI-based standardization directly resolves.

4.2 Literature Review

A comprehensive literature review was conducted covering the following key research areas, the findings of which directly informed the technical design:

MediaPipe Framework

Lugaresi et al. (2019) introduced MediaPipe as an open-source framework for building perception pipelines. Their BlazePose model achieves 95%+ accuracy in identifying 33 body landmarks in real-time, even on mobile devices. The framework's detector-tracker architecture minimizes computational overhead, making it practical for on-device browser-based applications.

TensorFlow.js

Smilkov et al. (2019) demonstrated that complex ML models can execute efficiently in web browsers via WebGL acceleration. This enables on-device inference, addressing athlete privacy concerns and reducing server costs. Athletes' videos are analyzed locally without uploading sensitive footage.

Exercise Recognition Systems

Khurana et al. (2018) developed GymCam, demonstrating automated detection and counting of exercises in unconstrained environments with >90% accuracy. This directly validated the feasibility of AI-based rep counting for our platform.

Computer Vision in Sports

Zecha et al. (2019) validated that AI pose estimation systems can match human expert analysis for standard athletic movements, establishing the academic basis for replacing manual SAI assessment with automated analysis.

Recent Pose Estimation Research

Sebastian Dill et al. (2023) evaluated 3D pose estimation accuracy with MediaPipe for physical exercises, confirming its applicability for structured fitness testing environments. Jong-Wook Kim et al. (2023) proposed optimization methods for MediaPipe-based human pose estimation using a humanoid model, providing techniques applicable to our joint angle computation module.

4.3 Synopsis Report

The Minor Project Synopsis Report was prepared and formally submitted. The synopsis covers all required sections and has been reviewed by the project mentor, Ms. Swati Rastogi.

Table 3: Synopsis Report Contents

| S.No. | Section | Key Contents |
| --- | --- | --- |
| 1 | Project Title | AI-Based Sports Platform for Analysis and Ranking |
| 2 | Abstract | Overview of PWA platform, SAI fitness tests, MediaPipe, anti-cheating mechanisms, 3-month timeline |
| 3 | Introduction | India's athletic talent gap, SIH 2025 Problem Statement 25073, 95% cost reduction goal |
| 4 | Problem Statement | Geographic barrier, limited capacity, economic constraints, subjective evaluation, data fragmentation |
| 5 | Literature Review | MediaPipe, TensorFlow.js, GymCam, OpenCV, SAI fitness standards – 10 references |
| 6 | Objectives | 5 specific objectives: video recording, AI detection, benchmarking, anti-cheat, SAI dashboard |
| 7 | Methodology | 3-tier architecture, Agile 3-month sprint plan, 6-step AI algorithm |
| 8 | Technology Stack | React.js, TailwindCSS, MediaPipe, TensorFlow.js, Flask, MongoDB, MinIO, Redis, Docker |
| 9 | Expected Outcomes | 50,000 athletes/year, ₹2.5 crore savings, 740 districts covered, 40% female participation |
| 10 | References | 10 academic and technical references – APA format |

4.4 Software Requirements Specification (SRS)

A complete SRS document was developed following the UPES SRS template guidelines. The document strictly adheres to the specified formatting: Times New Roman 12pt body text, Times New Roman 14pt section headings in ALL CAPS, Times New Roman 12pt underlined sub-headings, 1.15 line spacing, and justified alignment throughout.

Table 4: SRS Document Structure

| SRS Section | Highlights |
| --- | --- |
| 1. Introduction | Purpose, 7 target beneficiaries, 6-module scope, 10 references |
| 2. Project Description | 6-step algorithm, dataset specs, SWOT table, 8 features, 3 user classes, design/impl. constraints, 5 UML diagrams, 8 assumptions |
| 3. System Requirements | 3 UIs (athlete/official/admin), 13 REST API endpoints, MongoDB/MinIO/Redis schema, 7 protocols |
| 4. Non-Functional Requirements | Performance (100 concurrent users, 2s response), security (TLS 1.3, JWT, bcrypt), 8 quality attributes |
| 5. Other Requirements | Localization (Hindi/English), WCAG 2.1 AA, PDPB compliance, 6 documentation deliverables |
| Appendix A: Glossary | 22 terms and acronyms defined |
| Appendix B: Analysis Model | BlazePose landmark table, joint angle formula, scoring model, 8 test cases |
| Appendix C: Issues List | 10 open issues with owner assignments and status |

4.5 Phase 2 Presentation (Working Model)

The Phase 2 Minor Project Presentation was prepared and submitted. The presentation demonstrates the working model and includes validated results from test case execution.

- Slides prepared: 11 slides covering Introduction, Literature Review, Objectives, Methodology, Working Model (with pseudocode flowchart), Results (test cases + outcome graphs), Conclusion, and References.

- Working Model demonstrated: Pose detection pipeline with pseudocode showing Start → Load Libraries → Initialize MediaPipe → Load Video → Extract Frames → Detect Landmarks → Extract Joint Coordinates → Calculate Joint Angle → Store Feature Data → Save CSV → End.

- Supported exercises demonstrated: Push-ups (elbow angle monitoring), Sit-ups (torso angle tracking), Vertical Jump (hip displacement measurement).

- Test cases executed: TC-01 through TC-06 covering rep detection, correct posture, incorrect posture, age-group categorization, normal lighting, and poor lighting scenarios.

- Outcome graph presented: Participant Performance graph (Reps & Average Posture Score) for five participants (P1–P5) showing rep counts of 12, 15, 10, 18, and 14 respectively.

- Comparative study: AI-based evaluation demonstrated faster, more consistent, and unbiased scoring compared to manual judging, with automatic ranking eliminating human effort.

4.6 Frontend Development

The React.js frontend has been developed as a Progressive Web Application using TailwindCSS for responsive styling. The following UI screens have been implemented:

- Landing Page: Project introduction, registration/login entry point, and exercise quick-guide with animated demonstrations.

- Athlete Registration and Login: JWT-authenticated registration form capturing name, age, gender, district, state, and mobile number. Role-based routing on login.

- Exercise Selection Dashboard: Card-based interface displaying the five SAI exercise categories with icons and camera placement instructions.

- Video Recording Screen: Live camera feed display with real-time MediaPipe skeleton overlay for visual feedback, countdown timer, and recording controls.

- Performance Dashboard: Historical test result display with performance trend visualization and percentile rank indicators.

Frontend technologies used: React.js 18.2, TailwindCSS 3.3, MediaRecorder API, MediaPipe Web (WebAssembly), TensorFlow.js 4.x for in-browser inference.

Remaining frontend work: Submission status page with WebSocket notifications, SAI official dashboard screens, and offline PWA service worker configuration.

4.7 AI Working Model – Pose Detection Core

The core AI pose detection pipeline has been implemented and validated for three of the five target exercises. The pipeline is implemented in Python using MediaPipe and OpenCV for the working model demonstration, with TensorFlow.js browser integration in progress.

Algorithm Implementation Status

Table 5: AI Pipeline Step Completion Status

| Step | Stage | Details | Status |
| --- | --- | --- | --- |
| 1 | Video Input | Athlete uploads .mp4/.webm; MediaRecorder API capture | DONE |
| 2 | Frame Extraction | OpenCV VideoCapture; quality assessment filters applied | DONE |
| 3 | Pose Detection | MediaPipe BlazePose: 33 landmarks @ 25–30 FPS on device | DONE |
| 4 | Feature Extraction | Joint coordinates (Shoulder, Elbow, Wrist, Hip, Knee, Ankle) extracted | DONE |
| 5 | Joint Angle Calc. | arccos(BA·BC / ¦BA¦¦BC¦) formula implemented; angles in degrees | DONE |
| 6 | Rep Counting | State-machine logic for push-ups, sit-ups, vertical jump validated | DONE |
| 7 | Performance Eval. | Metrics vs. SAI benchmarks; percentile rank (placeholder data) | PARTIAL |
| 8 | Browser Integration | TensorFlow.js WebGL backend in-browser inference | IN PROGRESS |

Exercise-Wise AI Implementation Status

Table 6: Per-Exercise AI Completion

| Exercise | AI Feature Used | Metric Measured | Status |
| --- | --- | --- | --- |
| Push-Ups | Elbow flexion angle (landmarks 13/14) | Rep count, avg. angle deviation | DONE |
| Sit-Ups | Torso inclination angle (landmarks 11/23) | Rep count, torso angle range | DONE |
| Vertical Jump | Hip displacement (landmarks 23/24) | Jump height in cm | DONE |
| Shuttle Run | Foot position / line crossing detection | Time elapsed, crossings | NOT STARTED |
| Endurance Run | Stride frequency, pace analysis | Distance covered, pace (km/h) | NOT STARTED |

5. DEVELOPMENT TIMELINE AND MILESTONE STATUS

Table 7: Three-Month Development Timeline

| Phase | Planned Activities | Achieved | Success Criterion | Status |
| --- | --- | --- | --- | --- |
| Month 1 Jan 2026 (Setup & UI) | Environment setup DB schema design Basic authentication React UI scaffolding Video upload MVP CI/CD pipeline | ✓ React.js project initialized ✓ MongoDB schema designed ✓ JWT auth framework setup ✓ TailwindCSS UI components built ✓ MediaRecorder API integrated ✓ GitHub repository structured | Users can register, login, and upload videos | COMPLETED (100%) |
| Month 2 Feb–Mar 2026 (AI Integration) | MediaPipe integration Exercise classification Rep counting (push-ups, sit-ups) Vertical jump measurement Benchmark DB population Performance comparison | ✓ MediaPipe BlazePose operational ✓ Joint angle computation complete ✓ Rep counting – push-ups, sit-ups done ✓ Vertical jump height measured ⚠ Benchmark DB using placeholder data ⚠ Performance comparison partial ✗ TensorFlow.js browser integration pending | System correctly counts 90%+ of valid test repetitions | IN PROGRESS (~70%) |
| Month 3 Apr–May 2026 (Optimisation & Deploy) | Anti-cheating mechanisms Shuttle run + endurance run AI SAI official dashboard Data export (CSV/PDF) Cross-device testing Security audit Performance optimisation Production deployment | Not yet started | 100 concurrent users, <2 second response times | NOT STARTED (0%) |

6. TECHNICAL ARCHITECTURE IMPLEMENTED

The platform follows a three-tier architecture. The components currently implemented are described below:

6.1 Presentation Layer (Frontend) – Implemented

The frontend is built as a Progressive Web Application (PWA) using React.js 18.2 with TailwindCSS 3.3. Key implemented components:

- Component Library: Reusable React components for exercise cards, video recorder, skeleton overlay, and performance charts.

- MediaRecorder Integration: Browser-native video recording from smartphone/webcam camera using the MediaRecorder API, supporting .mp4 and .webm formats.

- MediaPipe Overlay: Real-time visualization of 33 body landmarks on the live video feed during exercise recording.

- TensorFlow.js: Library loaded and configured in the browser environment; WebGL backend configuration in progress.

- Responsive Layout: TailwindCSS utility classes ensure correct rendering across desktop, tablet, and mobile screen sizes.

6.2 Application Layer (Backend) – Partially Implemented

The Python Flask 3.0 backend is initialized with the following components in place:

- Project Structure: Flask application organized as Blueprints by domain (auth, submissions, analysis, official).

- Authentication: Flask-JWT-Extended configured with access and refresh token logic. User registration and login endpoints functional.

- MongoDB Connection: PyMongo 4.5 driver configured with connection pooling to MongoDB 6.0 instance.

- Pending: Video upload proxy to MinIO, AI analysis job trigger, and WebSocket (Socket.IO) real-time notification endpoints.

6.3 AI Analysis Pipeline – Partially Implemented

The core AI pipeline is implemented in Python using MediaPipe and OpenCV for the working model. Browser-based deployment via TensorFlow.js is in progress:

- MediaPipe BlazePose: Initialized and operational. Processes video frames at 25–30 FPS on test hardware.

- Joint Coordinate Extraction: Shoulder (11/12), Elbow (13/14), Wrist (15/16), Hip (23/24), Knee (25/26), Ankle (27/28) coordinates extracted per frame.

- Joint Angle Computation: arccos formula implemented in NumPy. Angles computed in degrees with sub-1-degree precision.

- State Machine (Rep Counter): Finite state machine logic implemented for push-ups (elbow 0°→160° cycle), sit-ups (torso 0°→90° cycle), and vertical jump (hip displacement threshold).

- CSV Output: Feature data (video name, frame number, joint angle, rep count) exported to structured CSV for analysis.

6.4 Technology Stack Summary

Table 8: Implemented Technology Stack

| Layer | Technology | Status |
| --- | --- | --- |
| Frontend | React.js 18.2, TailwindCSS 3.3, MediaRecorder API | Implemented (85%) |
| AI (Browser) | MediaPipe Web (WASM), TensorFlow.js 4.x (WebGL) | In Progress |
| AI (Server) | MediaPipe Python, OpenCV-Python 4.8, NumPy 1.24 | Implemented (core) |
| Backend | Python 3.11, Flask 3.0, Flask-JWT-Extended | Partial (auth done) |
| Database | MongoDB 6.0, PyMongo 4.5 | Schema ready; connected |
| Object Storage | MinIO (S3-compatible), minio-python 7.2 | Not yet integrated |
| Cache/Queue | Redis 7.2 | Not yet integrated |
| DevOps | Git, GitHub, Docker, Nginx | Git active; Docker planned |

7. TEST RESULTS AND OUTCOMES

The AI working model was tested with six defined test cases covering a range of input scenarios. The following results were recorded during the Phase 2 evaluation:

Table 9: Test Case Results

| TC ID | Input | Expected Output | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- |
| TC-01 | Video of athlete performing push-ups | System detects body landmarks and counts repetitions | Landmarks detected; reps counted accurately | PASS |
| TC-02 | Exercise video with correct posture (elbow angle within ROM) | High posture score close to ideal joint angles | Score: 8.2/10 (high), angles within threshold | PASS |
| TC-03 | Exercise video with incorrect posture (angle outside ROM) | Lower score due to angle deviation; partial rep not counted | Score: 4.1/10; partial rep correctly excluded | PASS |
| TC-04 | Multiple participants from Under-14, Under-19, Under-21 | System categorizes participants into correct age groups | Age groups U14, U19, U21 correctly assigned | PASS |
| TC-05 | Exercise performed in normal indoor lighting | Accurate pose detection and scoring; all 33 landmarks detected | All 33 landmarks detected at >0.9 confidence | PASS |
| TC-06 | Exercise performed in poor/dim lighting | Reduced detection accuracy; re-submission guidance issued | Reduced confidence on 7 landmarks; alert shown | PASS |

Test Result: 6/6 test cases passed. Overall pass rate: 100% for the implemented modules.

7.1 Participant Outcome Results

The working model was run on video submissions from five test participants across different age groups. The outcome graph below (from Phase 2 presentation) summarizes the rep counts and average posture scores:

Table 10: Participant Performance Outcome Data

| Participant | Age Group | Exercise | Reps Counted | Avg. Posture Score (/10) | AI Ranking |
| --- | --- | --- | --- | --- | --- |
| P1 | U19 | Push-Ups | 12 | 7.4 | 3rd |
| P2 | U19 | Push-Ups | 15 | 7.9 | 2nd |
| P3 | U21 | Sit-Ups | 10 | 6.8 | 5th |
| P4 | U14 | Push-Ups | 18 | 8.3 | 1st |
| P5 | U19 | Push-Ups | 14 | 7.6 | 4th |

7.2 Comparative Study: AI vs. Manual Evaluation

Table 11: AI-Based vs. Manual Evaluation Comparison

| Evaluation Criterion | Manual Evaluation | AI-Based Evaluation |
| --- | --- | --- |
| Consistency | Variable; depends on assessor | Consistent; same algorithm for all |
| Bias | Subjective; human judgment | Objective; data-driven scoring |
| Speed | Minutes per athlete | Real-time / within 60 seconds |
| Cost per Athlete | ₹500–₹2,000 | < ₹25 (estimated) |
| Geographic Reach | ~50 cities (SAI centers) | All 740 districts (smartphone) |
| Scalability | Limited by trained assessors | Scales with cloud infrastructure |
| Ranking | Manual compilation required | Automatic, real-time ranking |
| Accessibility | Requires physical travel | Remote, from any location |

8. CHALLENGES ENCOUNTERED

Table 12: Challenges and Mitigation Strategies

| No. | Challenge | Impact | Mitigation |
| --- | --- | --- | --- |
| 1 | TensorFlow.js WebGL performance on entry-level Android phones with 1 GB RAM | On-device inference FPS drops below 25 FPS threshold | Implementing server-side fallback API; adaptive quality mode being designed |
| 2 | Shuttle run line detection in unmarked environments | Cannot detect crossing events without visible floor markings | Exploring colour-marker-based detection; GPS-assisted timing as fallback |
| 3 | SAI official benchmark data not yet obtained for all age groups | Performance benchmarking uses placeholder data during testing | Using estimated values from published SAI NTIDS guidelines; formal data request submitted |
| 4 | Video format incompatibility between iOS Safari (.mp4 H.264) and Android Chrome (.webm) | Cross-platform video processing pipeline inconsistency | Server-side transcoding with FFmpeg planned; MediaRecorder MIME-type detection added |
| 5 | MinIO and Flask backend integration not yet complete | Video upload to cloud storage and AI job triggering not functional end-to-end | Currently using local file storage for testing; MinIO integration scheduled for Month 3 |

9. PENDING WORK AND NEXT STEPS

The following tasks are scheduled for completion during Month 3 (April – May 2026):

9.1 AI Modules to be Completed

- Shuttle Run AI Module: Implement foot position tracking relative to shuttle run turnaround lines using MediaPipe ankle landmarks. Develop time-recording logic with automatic crossing detection.

- Endurance Run AI Module: Implement stride frequency analysis and pace computation from hip and ankle landmark trajectories. Integrate GPS-based distance tracking as supplementary input.

- TensorFlow.js Browser Integration: Complete WebGL backend configuration for on-device inference. Optimize model loading time and implement progressive loading for slow connections.

- Full SAI Benchmark Integration: Obtain and load official SAI NTIDS benchmark data for all five exercises, all age groups, and both genders into MongoDB. Validate percentile computation against official norms.

9.2 Backend and Integration Tasks

- MinIO Video Storage Integration: Implement chunked video upload from Flask API to MinIO. Configure lifecycle policy (12-month retention) and server-side AES-256 encryption.

- AI Job Queue: Implement asynchronous AI processing job queue using Redis. Configure MinIO event triggers to automatically start analysis upon video upload completion.

- WebSocket Notifications: Implement Socket.IO server-side events to push AI analysis completion notifications to the athlete's browser in real time.

- Anti-Cheating System: Implement video metadata validation (timestamp, GPS district, device fingerprint verification). Add pose consistency analysis to flag physiologically impossible movement patterns.

9.3 SAI Official Dashboard

- Build the administrative review portal with paginated athlete submission list, video playback with AI landmark overlay, and approve/flag/reject workflow.

- Implement geographic talent heat maps using Leaflet.js with marker clustering for 50,000+ athlete records.

- Build CSV and PDF data export functionality for filtered athlete leaderboards.

- Implement role-based access control with full audit logging of official actions.

9.4 Testing and Deployment

- End-to-End Testing: Execute full user journey tests using Playwright for athlete registration → video recording → AI analysis → result viewing flow.

- Performance Testing: Load test the platform with 100 concurrent users using Locust. Verify <2 second API response times under load.

- Security Audit: Conduct OWASP Top 10 security review. Test for NoSQL injection, JWT vulnerabilities, and CSRF protections.

- Cross-Device Testing: Validate on Android (Chrome), iOS (Safari), and desktop browsers. Test on minimum-spec hardware (2 GB RAM Android device).

- Production Deployment: Configure Docker Compose with Nginx reverse proxy, SSL/TLS certificate (Let's Encrypt), and cloud server deployment.

10. CONCLUSION

The AI-Based Sports Platform for Analysis and Ranking has made substantial and structured progress since project commencement in January 2026. The team has successfully completed all Month 1 deliverables and a significant portion of Month 2 targets within the planned three-month Agile development timeline.

The core technical contribution — a MediaPipe-based pose detection pipeline capable of automated exercise rep counting, joint angle analysis, and AI-driven posture scoring — has been implemented and validated for three of the five target exercises (push-ups, sit-ups, and vertical jump), with a 100% pass rate across all six executed test cases. The React.js frontend, including video recording with live skeleton overlay and the athlete performance dashboard, is approximately 85% complete.

The comparative evaluation confirms that the AI-based system provides faster, more consistent, and demonstrably unbiased scoring compared to traditional manual assessment. The system correctly ranks participants by posture quality and rep performance across age groups (U14, U19, U21), validating the core premise of the project.

The remaining work — shuttle run and endurance run AI modules, full backend integration with MinIO and Redis, the SAI official dashboard, anti-cheating mechanisms, and production deployment — is clearly scoped for Month 3 (April–May 2026). The project is on track to meet the final submission deadline and to deliver a fully functional platform that can meaningfully contribute to India's sports talent identification ecosystem.

The team acknowledges the continued guidance and support of Project Mentor Ms. Swati Rastogi, whose feedback has been integral to the quality and direction of the work completed to date.

REFERENCES

- Bradski, G. (2000). The OpenCV Library. Dr. Dobb’s Journal of Software Tools, 25(11), 120–123.

- Dill, S., et al. (2023). Accuracy Evaluation of 3D Pose Estimation with MediaPipe Pose for Physical Exercises. IEEE Conference/Research Study on Pose Estimation for Exercise Analysis.

- Google AI. (2024). MediaPipe Solutions Guide.
Available at: https://ai.google.dev/edge/mediapipe/solutions/guide

- Kim, J.-W., et al. (2023). Human Pose Estimation Using MediaPipe Pose and Optimization Method Based on a Humanoid Model. Applied Sciences, 13(4).

- Khurana, R., Zhang, S., & Canny, J. (2018). GymCam: Detecting, Recognizing and Tracking Simultaneous Exercises in Unconstrained Scenes. Proceedings of the ACM on Interactive, Mobile, Wearable and Ubiquitous Technologies (IMWUT), 2(4), Article 172.

- Lugaresi, C., Tang, J., Nash, H., McClanahan, C., et al. (2019). MediaPipe: A Framework for Building Perception Pipelines. arXiv:1906.08172.
https://arxiv.org/abs/1906.08172

- Ministry of Education, Government of India. (2025). Smart India Hackathon 2025 – Problem Statement 25073.
Available at: https://www.sih.gov.in/sih2025PS

- Smilkov, D., et al. (2019). TensorFlow.js: Machine Learning for the Web and Beyond. Proceedings of Machine Learning and Systems, 1, 309–321.

- Sports Authority of India. (2023). National Talent Identification and Development Scheme: Fitness Test Protocols.
Available at: https://sai.gov.in

- Zecha, D., Einfalt, M., & Lienhart, R. (2019). Kinematic Pose Rectification for Performance Analysis in Sports. IEEE Conference on Computer Vision and Pattern Recognition Workshops (CVPR Workshops).